# 07 - خطة التنفيذ المرحلية (Implementation Plan)

## جدول المراحل الزمنية والمهام (Phased Plan)

- PHASE 1: Database & Backend Initialization (Day 1 - 2)

  - Create Supabase project & apply SQL Schema (Tables, Triggers, RLS)

  - Setup Auth for the 10 team members with predefined roles

  - Seed initial specialisations, grade levels, and criteria

- PHASE 2: Core Frontend & Order Marketplace (Day 3 - 5)

  - Setup Next.js 14, Tailwind CSS, and shadcn/ui components

  - Build Broker Order Creation Form (with attachments and comments)

  - Build Worker Open Marketplace (Live feed with 1-active task validation)

  - Implement claim_order RPC and race-condition handling

- PHASE 3: Workspace & Submission Flow (Day 6 - 8)

  - Build Worker Active Workspace (Daily updates, drop task modal, submit)

  - Build Broker Active Orders Tracker (Review, revision request, approve)

  - Implement Revisions Box (Isolated from single-task constraint)

- PHASE 4: Ledger, Profiles & Activity Logs (Day 9 - 11)

  - Build Team Directory with metrics (earnings, avg time, broker-worker map)

  - Build Admin Financial Ledger (Settlements and mark-as-paid actions)

  - Implement Live Timeline Audit Log

- PHASE 5: Telegram Bot & Deployment (Day 12 - 13)

  - Configure Telegram Webhook / Edge Function for group notifications

  - Deploy to Vercel and connect production domain/Supabase

  - Conduct full integration testing with the 10 team members